NIGHT SHIFT: FREDDY PROTOCOL

Project Checkpoint 02

| Team | The Fnaffers |
| --- | --- |
| Members | Adam Benikhlef (2432951) & Luca Rarau (2431383) |
| Course | Game Development with Unity |
| GitHub | github.com/AdamB-Git7/Final-Project |

# 1. Project Features & Work Steps

The following table lists the 10 major features and work steps that make up the full scope of Night Shift: Freddy Protocol. Each feature is a self-contained piece of functionality that contributes to the complete game.

| # | Feature | Description | Mandatory Element |
| --- | --- | --- | --- |
| 1 | Security Office Scene | Build the 3D office environment with walls, desk, monitors, chair, fan, posters, hallways, and back corridor using Unity primitives and custom materials with dark horror lighting and fog | Scene |
| 2 | Animatronic Enemy Character | Create the Freddy-like animatronic with capsule body, sphere head, glowing red eyes, ears, and a red glow light, saved as a reusable prefab | Character + Prefab |
| 3 | Enemy AI Movement | Implement NavMesh-based AI using a state machine: the animatronic spawns in the back corridor, randomly picks left or right hallway, walks to the door, and enters the office if the door is left open | Movement Scripts |
| 4 | Door System with Physics | Create left and right sliding doors controlled by Q and E keys, using NavMeshObstacle with carving to physically block the enemy on the NavMesh | Physics + Prefab |
| 5 | Camera Surveillance System | Multiple camera views the player switches between, rendered to a UI monitor using RenderTexture |  |
| 6 | Hallway Light System | Toggle hallway lights on/off with keyboard input to check if the enemy is near the doors |  |
| 7 | Night Timer & Game Manager | In-game clock from 12AM to 6AM, manages win/lose game states and scene transitions |  |
| 8 | Jumpscare & Game Over | Animatronic enters office and faces the player when door is left open, game over screen with restart option |  |
| 9 | Night Progression & Difficulty | Three playable nights with increasing enemy speed, shorter wait times, and more aggressive behavior |  |
| 10 | Main Menu, Audio & Polish | Start menu UI, ambient horror sounds, enemy footsteps, atmosphere effects, and final polish |  |

# 2. Implemented Features for Checkpoint 02

For this checkpoint, we implemented Features 1 through 4. These four features were selected because they form the core foundation of the entire game and cover all five mandatory elements required by the checkpoint (Scene, Character, Movement Scripts, Physics, and Prefab). Every subsequent feature depends on these four being in place first.

## Why These Four?

Foundation-first approach: You cannot build camera systems, jumpscares, or difficulty progression without first having a scene, a character, movement, and doors. These four features are the structural foundation that everything else builds upon.

Mandatory element coverage: These four features collectively satisfy all five required elements: Scene (Feature 1), Character (Feature 2), Movement Scripts (Feature 3), Physics and Prefab (Feature 4).

Demonstrable gameplay: With these four features, we can demonstrate a working prototype where the animatronic randomly picks a hallway, walks to the door, and the player must close the correct door in time to survive.

Parallel development: These features divide cleanly between team members (Luca: Scene + Doors, Adam: Character + AI), allowing efficient parallel development.

## Feature 1: Security Office Scene

The security office is the main play area built entirely in Unity using primitive objects (cubes and spheres) and custom materials. The scene is generated through a custom Editor script (SceneBuilder.cs) accessible via the Night Shift > Build Scene menu, which constructs the entire environment in one click. The office includes dark-toned walls, a wide desk with three monitors featuring green emissive screens, a chair, a fan, and three themed posters on the back wall (Employee Rules, Caution sign, and Celebrate party poster). Two hallways extend from the left and right sides of the office through wide door openings with industrial metal frames. Both hallways connect at a back corridor, forming a U-shaped layout. The lighting uses point lights with warm white in the office, red accent lights at each door opening, blue lights in the hallways, and exponential fog to limit visibility and create the horror atmosphere. The camera is positioned at the player seat looking at the desk, with a 90-degree field of view so both door openings are visible on screen.

## Feature 2: Animatronic Enemy Character

The animatronic enemy is built using Unity primitives: a capsule body, sphere head with two sphere ears, glowing red emissive eyes, and a dark mouth. A red point light is attached as a child object so the animatronic is visible in the dark hallways as it approaches. The character has a NavMeshAgent component for pathfinding and is saved as a reusable Prefab in Assets/Prefabs/Animatronic.prefab.

## Feature 3: Enemy AI Movement

The EnemyAI script implements a state machine with six states: WalkingToCenter, WaitingAtCenter, WalkingToDoor, WaitingAtDoor, Retreating, and EnteringOffice. The animatronic spawns in the back corridor, waits 3 seconds, then randomly chooses the left or right hallway. It walks up the chosen hallway to the door using Unity NavMesh pathfinding. At the door, it checks if the door is open. If the door remains open for 1.5 seconds, the animatronic speeds up and walks through the door into the office, faces the player camera, and triggers game over. If the player closes the door in time, the animatronic retreats to the back corridor and tries again with a new random choice. The NavMesh is baked automatically by the SceneBuilder using a NavMeshSurface component, and bridge floor pieces at each door opening ensure continuous NavMesh connectivity between hallways and the office.

## Feature 4: Door System with Physics

Each door is a separate GameObject with a DoorController script and a NavMeshObstacle component. Players press Q (screen-left door) or E (screen-right door) to toggle doors between open and closed states. Doors animate smoothly using Vector3.Lerp, sliding upward when opened. Each door features an industrial design with a metal slab, horizontal reinforcement bars, a warning stripe, and a small window, all built from primitives. When closed, the NavMeshObstacle with carving enabled modifies the baked NavMesh in real-time, physically blocking the animatronic from passing through. When opened, the obstacle is disabled and the enemy can enter. Both doors are saved as Prefabs (Assets/Prefabs/LeftDoor.prefab and Assets/Prefabs/RightDoor.prefab).

# 3. Four-Week Implementation Plan

The following plan outlines how we will implement the remaining features (5 through 10) over the next four weeks to complete the full game.

| Week | Features | Tasks | Responsible |
| --- | --- | --- | --- |
| Week 1 | Feature 5: Camera System Feature 6: Hallway Lights | • Set up RenderTexture cameras at 4 locations • Build monitor UI with camera name display • Implement camera switching (A/D keys) • Add hallway light toggles with point lights • Test camera + light integration with doors | Luca: Cameras Adam: Lights |
| Week 2 | Feature 7: Night Timer Feature 8: Jumpscare & Game Over | • Implement night timer UI (12AM to 6AM) • Add win condition when timer reaches 6AM • Create jumpscare screen/animation • Build game over panel with restart button • Build win panel with "Next Night" button | Adam: Timer + Win Luca: Jumpscare + UI |
| Week 3 | Feature 9: Night Progression | • Create 3 difficulty presets (speed, wait, aggression) • Implement night selection / auto-advance • Balance difficulty across all 3 nights • Playtest each night for fairness • Add night transition screens | Both members |
| Week 4 | Feature 10: Menu, Audio & Polish | • Create main menu (Start / Quit buttons) • Add ambient horror audio loops • Add enemy footstep sounds • Final playtesting and bug fixes • Build final executable and upload to GitHub | Both members |

# 4. Team Responsibilities & GitHub Workflow

## Work Distribution

| Member | Branch | Checkpoint 02 Responsibility | Contribution |
| --- | --- | --- | --- |
| Luca Rarau (2431383) | main | • Feature 1: Security Office Scene • Feature 4: Door System with Physics • SceneBuilder editor tool • Scene layout, materials, lighting, posters • Door prefabs and NavMeshObstacle integration • Bridge floors for NavMesh connectivity | 50% |
| Adam Benikhlef (2432951) | adam-dev | • Feature 2: Animatronic Enemy Character • Feature 3: Enemy AI Movement • Character model with glowing eyes and glow light • NavMesh AI state machine (6 states) • Random left/right door targeting • Animatronic prefab • Starting screen • Ending screen | 50% |

## GitHub Workflow

The project is hosted at github.com/AdamB-Git7/Final-Project. Each team member develops on their own branch and merges into main for the final submission. The repository includes a .gitignore configured for Unity projects to exclude Library, Temp, and build folders.

# 5. Mandatory Elements Checklist

The following mandatory elements are all present in our checkpoint submission:

| Element | Implementation | Status |
| --- | --- | --- |
| Scene | Security office with desk, monitors, hallways, back corridor, dark materials, fog, red/blue lighting, and FNAF-themed posters | Implemented |
| Character | Animatronic enemy with capsule body, sphere head, glowing red eyes, ears, mouth, and attached red glow light | Implemented |
| Movement Scripts | EnemyAI.cs with 6-state machine: NavMesh pathfinding from corridor to randomly chosen door, retreat on closed door, enter office on open door | Implemented |
| Physics | NavMeshObstacle with carving on doors blocks enemy in real-time; bridge floors ensure NavMesh connectivity through door openings | Implemented |
| Prefab | LeftDoor.prefab, RightDoor.prefab (industrial sliding doors), and Animatronic.prefab saved in Assets/Prefabs/ | Implemented |